To,

Subject: Hotel Automation Application development Requirement analysis and Estimation.

Acknowledgement

======================================

Thanks for your interest in SMAK Solutions. We have received the scope document, On the analysis by our expert we send you the analysis report. Please get back to us with your review and feedbacks. We are thankful to you.

Project Details:

======================================

* Project Name: Hotel Management System
* Client Name:
* Company:

Application Platform

======================================

* WEB

Application Language Preview

======================================

* ASP.Net
* Sql Server 2008 R2
* HTML 5
* HTML
* JavaScript
* JQuery

Project Completion Steps

======================================

1. Requirement Analysis.
2. Project Flow Creation.
3. Design Confirmation.
4. Beta Version Submission.
5. Feedback Session and Completion.
6. Final version.

Feature Scope:

===============================

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| SlNo. | Page | Page Complexity | | | No of Pages | Duration Hr. |
|  |  | Low | Mid | High |  |  |
| 1 | User / Admin Login Page |  |  | 0 | 1 | 20 |
| 2 | Admin Panel |  |  | 0 | 15 | 110 |
|  | 1. Dashboard 2. Room Creation 3. Third Party Vender Creation 4. Commission Management as per Vendor 5. Booking Information 6. Customer Information 7. Restaurant Business Details 8. Total Income Details 9. Total Expences Details 10. Reports 11. Change Password |
| 3 | Room Booking |  |  |  | 0 | 0 |
|  | 1. Dashboard 2. Room Information 3. Room Status Updation 4. Customer Creation 5. Document Upload Page 6. Food Order 7. Booking History 8. Vendor Wise Room Booking Details 9. Invoice Generation 10. Room History 11. Change Password |  |  | 0 | 11 | 80 |
| 4 | Restaurant Management |  |  |  | 0 | 0 |
|  | 1. Table Creation 2. Menu Creation 3. Table Order Informaton 4. Billing 5. Business Report 6. Change Password |  |  |  | 8 | 40 |
|  | **No of pages** | | | | 35 | 250 |

Note:

1. Please provide us more details and documents by which we can finish our analysis properly.
2. Page content and Images will be provided by the client.

**Resource Information**

**=======================**

|  |  |  |
| --- | --- | --- |
| **SlNo** | **Resource Details** | **Qnty.** |
| 1 | Senior Software Developer cum Architect | 1 |
| 2 | Software Developer | 1 |
| 4 | Database Administrator | 1 |
| 5 | Web Designer | 1 |
|  | **Total** | **4** |

**Development Platform**

**=======================**

|  |  |
| --- | --- |
| **SlNo** | **Details** |
| 1 | .Net, SqlServer 2008 R2 |
| 2 | HTML, HTML5 |
| 3 | JavaScript, JQuery |

**Cost Estimation**

**=======================**

**Note :**

* + Development carge is fixed as per the discussed Plan.
  + For new updates extra charge will be added in mutual negotiation.

|  |  |  |
| --- | --- | --- |
| **SlNo** | **Particulars** | **Amount** |
| **1** | **Development Charges** | **20000** |

**Payment Structure**

**=======================**

|  |  |  |
| --- | --- | --- |
| **SlNo** | **Particulars** |  |
| **Software Development** | |  |
| 1 | Advance | 60% |
| 2 | At the time of delivery | 40% |

**Service Information**

**============================**

1. For new page addition extra charges will be included.
2. The service shall be reddened on working days only.
3. The call will be attained within 4 working hours of receiving the complaint.
4. Telephonic, Email and Remote Support will be available (8X5) hours (10 AM to 6:00 PM on Monday to Friday).

**Why Us?**

**============================**

1. We are one of the orders to make believers in the industry. What we believe lies entirely in Client's satisfaction.
2. What you can expect from us is a maintenance free flow of your customized applications.
3. Advance Depository of Techniques & Tools so that the client will have a fully updated solution in his hand.
4. SMAK Solutions is an assemblage of Great Tech savvy Brains with peer to peer Account Manager.
5. Complete assurance of results within the committed time period.
6. Quality of work at most affordable price.
7. You can have a complete updates of every activities performed for the project.

Thank you for having patience.